Client meeting 5

- Carla thinks the prototype nav bar is too crowded when you look at it from a mobile perspective.

We need to add toasts during functionality, but this will result in a lot more pages.

Showed Phil the design changes from last meeting.

Show Phil the prototype.

- Take out the WhatsApp button from every page except home.

Showed project plan.

Got approval for project plan (signature received).

- We want information for the website next semester; Phil can provide on request.

Explain to Phil about what comes next – after submission and visuals, functionality is added.

- Asked about visiting a tournament, there’s none in Exeter for January (Phil typically does 2 per month), so ask again in Feb

Next meeting: Wednesday 28th January, 10:30am

Video document (max 10 mins):

Willow – introduction to SaltyPadel and team (see project plan), go through functional requirements and our proposed solution – 1.5 min.

Carla – go through Figma (show desktop/mobile design, different systems and colour palette). Go through both admin and user point of view, as well as toast messages – 2 mins.

Beulah – go through front page, past events, and who we are page, showcase code and how they were approached – 1.5 mins.

Masa – what we do, upcoming events, and admin login functionality, showcase code and admin page functionality – 1 min.

Willow – SPA function (moving pages through hiding and showing content) - 1 min.

Carla – speaks about challenges and solutions – 1 min.

Beulah – Next steps (adding functionality) - 1 min.

Record videos separately and then send to Beulah for editing.