|  |  | Risk assessment matrix |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Probability | 5 | Medium/ High | Medium/ High | High | High | High |
|  | 4 | Low/ Medium | Medium/ High | Medium/ High | High | High |
|  | 3 | Low/ Medium | Low/ Medium | Medium/ High | Medium/ High | High |
|  | 2 | Low | Low | Low/ Medium | Low/ Medium | Medium/ High |
|  | 1 | Low | Low | Low | Low/ Medium | Medium/ High |
|  |  | 1 | 2 | 3 | 4 | 5 |
|  |  | Impact |  |  |  |  |

| Risk event | Probability considerations | Prob score | Impact | Impact score | Risk score |
| --- | --- | --- | --- | --- | --- |
| Website scope is too big and unable to be completed | -functional requirements have been well-defined -changes are possible throughout development (can be big ones) | 1 | Too many big or last-minute changes can result in development not being completed on time | 4 | Low/ Medium |
| Client drops out | -no signs of client dropping out but circumstances change | 1 | While client dropping out would be unfortunate, lecturers would take over the client-side work | 3 | Low/ Medium |
| Group member drops out | -no signs of group members dropping out but circumstances change | 1 | Workload should be able to be spread among remaining members. Impact depends on how many members drop out | 3-4 | Low/ Medium |
| Other assessments get in the way of completing the group project | -each member of the team has multiple assessments due with the group project, each of these have equal priority | 4 | This partially depends on how everyone is handling each assessment so impact can vary. Stress can also come into effect here. | 3 | Medium/High |
| The development cycle is delayed by bugs and not completed on time | -Being in a group decreases the chance that bugs unfixable bugs will appear | 5 | Programming is notorious for bug after bug; these will be the most common issues but are unlikely to cause major damage | 2 | Medium/High |
| Illness slows assessment progression | -Being in a group helps this as it’s unlikely that we’ll all be affected (care should be taken in team meetings). However, winter months can bring around illnesses | 2 | -It is unlikely that anyone would get anything that that halts progress altogether; it’ll more likely be a cold that slows work minorly | 2 | Low |